**Project Status Report III**

|  |
| --- |
| Date of Report Issue/Prepared: March 16, 2020 |

Report Prepared By: Beatriz Morales

Employer/Organization:

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | GBC Parking Reservation Application | |
| Team 28 | |
| Start Date: March 2**, 2020** | End Date: March 15**, 2020** |
| Green | |

Summary

|  |
| --- |
| **Project Status Summary** |
| * Backend for all functionalities is complete * Admin view comment is complete; the information is retrieved from the database and is being displayed in a table * The make a reservation function is complete; the reservation is successfully created on the database * Select spot screen is correctly displaying the available and unavailable spots * Select lot and time screen is complete * Select spot screen is complete * Enter license plate screen is complete * Backend for extend reservation is complete * Backend for cancel reservation is complete * Frontend for extend reservation is being worked on * Frontend for cancel reservation is being worked on * Implementation of payment API is being worked on * Frontend for payment history is being worked on |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Create reservation complete | Extend reservation |
| Backend complete | Cancel reservation |

Upcoming Objectives for March 16, 2020, 2020 to March 27, 2020

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Implement payment API | Afsana | | 1 week | March 27, 2020 |
| Finishing touches on styles and bug fixes | Beatriz | | 1 week | March 27, 20202 |
| Extend reservation frontend | Beatriz | | 1 week | March 27, 2020 |
| Cancel reservation frontend | Beatriz | | 1 week | March 27, 2020 |
| Payment history | Jin | | 1 week | March 27, 2020 |
| Admin view user information | Beatriz | | 1 week | March 27, 2020 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Project complete | | Beatriz, Afsana, Jin, Geng | March 27, 2020 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Project not completed on time | Allocate more time to work on project | March 27, 2020 |
| Difficulties implementing payment API | Read Stripe docs | March 27, 2020 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Not enough time to complete remaining tasks | Medium | Hi | Time management; give more time to work on project |
| Difficulty implementing payment API | Medium | Medium | Read Stripe official docs |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport3”.

For e.g. T36\_ProjectStatusReport3

This is a group submission i.e. one per group.

**Due Dates:**

**Wednesday, March 18, 2020 (11:59 p.m.)**